## Slide 1
Civic Assist Pilot Steering Pack
Synthetic fixture – all names and details are fictional
Reporting date: 18 July 2026
Held-out challenge fixture
Fictional data created for portfolio testing; this is not a real record.

## Slide 2
Scope and aliases
Synthetic fixture – all names and details are fictional
Primary name Civic Assist
Technical alias CivicAssist
Project owner Lewis Grant
Current status Amber
Purpose: route fictional resident enquiries to appropriate knowledge and human-review paths

## Slide 3
Service workflow
Synthetic fixture – all names and details are fictional
Citizen query
Triage
Knowledge retrieval
Human review
Response
Low confidence
Specialist queue
Exception path

## Slide 4
Pilot KPI table – synthetic figures
Synthetic fixture – all names and details are fictional
Measure | Target | Observed | Interpretation
Routing accuracy | 85% | 82% | Below target
Human escalation rate | <=15% | 14% | Within threshold
Median response time | <=3.0 minutes | 2.8 minutes | Within threshold

## Slide 5
Schedule positions
Synthetic fixture – all names and details are fictional
Operations working date 31 March 2027
Procurement dependency date 15 April 2027
No final launch date has been approved.

## Slide 6
Budget decision
Synthetic fixture – all names and details are fictional
Draft budget – superseded GBP 880,000
Approved budget envelope GBP 920,000
Approval date: 16 July 2026 The draft value is superseded.

## Slide 7
Risk matrix
Synthetic fixture – all names and details are fictional
Risk | Rating | State | Owner
R-03 Vendor assurance | High | Open | Lewis Grant
R-04 Accessibility coverage | Medium | Mitigating | Sofia Mills
R-05 Knowledge freshness | Medium | Monitoring | Ravi Dean

## Slide 8
Steering summary
Synthetic fixture – all names and details are fictional
Status Amber
Project owner Lewis Grant
Approved budget GBP 920,000
Final launch date Unresolved
Go/no-go review 12 February 2027
Vendor assurance risk Remains open